MUNTEJ MOBILE

Business Requirements Document

v1.0 · October 2026 · Draft for development team

# 1. Overview

Muntej is an AI task assistant for managers and employees in Saudi SMEs and enterprises. The manager creates a task once, by voice or text, and Muntej handles assignment, follow-up, reminders, collection of evidence and reporting. The manager only steps in for decisions.

- Primary user: Managers who want results without chasing people.

- Secondary user: Employees who receive tasks, update with one tap and get credit for their work.

- Principle: Muntej is the brain's assistant, not a project management tool. No boards, columns or manual Gantt charts.

# 2. Sprint plan

24 screens split into 3 sprints. Sprint length to be confirmed with the development team.

| Sprint | Theme | Screens | Exit criteria |
| --- | --- | --- | --- |
| Sprint 1 | Core "Create & Forget" | 01, 02, 03, 04, 06, 14, 15, 18 | 5 pilot managers send tasks unprompted for 14 days; 70% of tasks closed with evidence. |
| Sprint 2 | Capture everywhere & insights | 12, 13, 07, 10, 09, 16, 17, 05 | 40% of tasks enter automatically; managers open the dashboard 3× per week. |
| Sprint 3 | Workspaces, fairness & agents | 19, 20, 21, 24, 11, 08, 22, 23 | First paying customer; an enterprise client (e.g. SPL) signs a paid pilot. |

# 3. Screens by sprint

## Sprint 1 — Core "Create & Forget"

Goal: A manager says a task once; Muntej assigns it, follows up and closes it with evidence.

| 01 Home Voice-first home. One big mic button to capture a task, a live count of tasks Muntej is handling, what it is doing right now, and how many decisions need the manager. | 02 Capture Muntej shows what it understood from one sentence (owner, deadline, priority, helper, goal) and its follow-up plan. One tap: "Got it, forget it". Manager can edit before confirming. | 03 Autopilot Read-only feed of everything Muntej did on the manager's behalf: reminders sent, updates received, meetings arranged, tasks closed. Shows time saved. |
| --- | --- | --- |
| 04 Decisions Only exceptions reach the manager (extension requests, delay risks), each with an AI recommendation and one-tap approve/reject or voice reply. | 06 Employee chat Employees receive tasks and follow-ups in chat (in-app or WhatsApp) and update progress with one tap (25/50/75/Done) or by sending the deliverable. | 14 Task detail Clarity rate per task (owner, deadline, definition of done, budget) with "ask the manager" for missing info; AI split of big tasks into subtasks; evidence attachments (files, images, voice). |
| 15 Review loop Employee submits; manager rates (1–5 stars) and approves or returns with a note. The loop repeats round by round until approved, then the rating is logged to performance. | 18 Alerts Notification channels (Push, Email, WhatsApp, Teams), alert rules with toggles, quiet hours (prayer times, after hours, Ramadan mode) and smart escalation after 24h of no reply. |  |

## Sprint 2 — Capture everywhere & insights

Goal: Tasks flow in automatically from every channel and managers get answers without asking.

| 12 Sources Connect WhatsApp, Email, Meetings, Teams, Slack, Google Chat, Jira, Azure DevOps and sticky-note scanning. Tasks are captured without duplicates, and status syncs back to the source. | 13 Note Taker Auto-join bots for Zoom, Google Meet and Teams, plus recording devices for in-room meetings. Live task capture during the meeting; attendees are notified and audio is deleted after extraction. | 07 Promise Catcher After a meeting, every spoken commitment ("I'll send it tomorrow") becomes a suggested task with the exact quote and timestamp. Confirm, skip or confirm all. |
| --- | --- | --- |
| 10 Evidence progress Progress is estimated from real signals (file activity, completed sections, data received) instead of self-reporting, and Muntej offers help when an employee looks stuck. | 09 Reverse follow-up Employees see what they are waiting on (including their manager) and ask Muntej to nudge politely on their behalf. | 16 Dashboard Daily / weekly / monthly KPIs (completed, on-time %, rating, clarity) with comparison to the previous period, a trend chart and one AI insight. |
| 17 Summaries One-tap summary for any project, product or employee, with listen / PDF / share. For employees, Muntej drafts feedback the manager can send and log. | 05 Weekly brief 60-second audio summary, hours saved, team pulse and one predictive suggestion the manager can accept with one tap. |  |

## Sprint 3 — Workspaces, fairness & agents

Goal: Scale to multiple products and teams, keep workload fair, and automate repeated routines.

| 19 Workspaces Each product is a workspace with its members, health status and weekly wins. No boards or columns: tasks are routed to workspaces automatically. | 20 New workspace Describe the product in one sentence; AI suggests the team with a match % and reason (skills, past work, free capacity). Manager adds/removes with one tap. | 21 Achievements timeline One-page timeline of what was actually achieved, viewed by workspace or by employee, with week / month / quarter zoom and evidence per achievement. |
| --- | --- | --- |
| 24 Roadmap Auto-built roadmap of projects and their tasks showing start date and expected close date, with AI delay forecast and a one-tap fix. No manual drawing. | 11 Load Radar When assigning, shows each person's current load and the impact of the new task, and recommends the best fit to avoid burnout. | 08 Polite Pushback An employee can say "my plate is full"; Muntej asks the manager a priority question on their behalf, keeping it face-saving. |
| 22 Agents List of routines that run automatically (scheduled or event-based), with on/off toggles and run history. | 23 New agent The user writes a routine as a prompt; Muntej converts it into a recipe (when / find / do / notify), runs a test, and the user picks autonomy: "ask me the first time" or "always run". |  |

# 4. Non-functional requirements

- Language: Arabic (RTL) and English (LTR), with Saudi conversational Arabic for messages.

- Platforms: Native iOS and Android; WhatsApp works as a full channel for employees without the app.

- Privacy: Compliant with Saudi PDPL; explicit consent for meeting recording; audio deleted after task extraction.

- Audit & control: Every action Muntej takes is logged and can be undone.

- Access: Employee-level timelines and summaries are visible only to the employee and their direct manager.

# 5. Success metrics

- North star: Number of times the manager had to ask anyone about a task (target: zero).

- Adoption: Tasks sent per manager per week without prompting.

- Quality: Average clarity rate and on-time completion %.

- Value: Follow-up hours saved per manager per week.